HORTIFLOW

Sistem Informasi Manajemen Konten Digital
BRMP Hortikultura

PRODUCT REQUIREMENTS DOCUMENT

Versi 1.2.0  |  9 September 2026

“Dari Ide Menjadi Informasi yang Berdampak”

Satu alur untuk ide, sumber, produksi, review, persetujuan, publikasi, evaluasi, dan memori organisasi.

# 1. Kontrol Dokumen dan Cara Membaca

| Field | Nilai |
| --- | --- |
| Judul | PRD HORTIFLOW — Sistem Informasi Manajemen Konten Digital BRMP Hortikultura |
| Versi | 1.2.0 |
| Status | IMPLEMENTATION BASELINE — implementasi P0 dapat dimulai setelah gate bisnis, legal, dan runtime yang ditandai disahkan |
| Tanggal | 9 September 2026 |
| Regulatory cut-off | 9 September 2026 |
| Pemilik Produk | BRMP Hortikultura — fungsi Penyebarluasan/Kehumasan |
| Pemilik Teknis | Tim Pengembangan/Operasi Ekosistem HORTICORE [NEEDS BUSINESS DECISION] |
| Cakupan | Sistem mandiri baru dalam Ekosistem HORTICORE; produk, proses, UI/UX, data, integrasi, keamanan, testing, operasi, dan roadmap |
| Tech stack | Mengikuti standar teknis Ekosistem HORTICORE; detail runtime wajib diverifikasi sebelum foundation |
| Database | PostgreSQL db_horti; schema hortiflow; reuse horticore.* dan master.* sesuai data contract; binary pada object storage privat |

## 1.1 Status Requirement dan Evidence

| Label | Makna |
| --- | --- |
| [SOURCE BASELINE] | Didukung baseline internal Ekosistem HORTICORE yang tersedia. |
| [WEB VERIFIED] | Diverifikasi terhadap sumber resmi/primer pada regulatory cut-off. |
| [TARGET] | Rancangan produk/teknis yang diusulkan PRD. |
| [PLANNING ASSUMPTION] | Angka/asumsi perencanaan yang belum merupakan kondisi aktual. |
| [NEEDS BUSINESS DECISION] | Memerlukan keputusan pemilik proses/pejabat berwenang. |
| [NEEDS LEGAL REVIEW] | Memerlukan telaah hukum, PPID, PDP, hak cipta, arsip, atau kebijakan internal. |
| [NEEDS RUNTIME VERIFICATION] | Memerlukan audit codebase/database/API/deployment aktual. |
| [OUT OF SCOPE] | Tidak termasuk rilis yang dijelaskan. |

## 1.2 Peta Pembaca

| Pembaca | Bagian utama yang disarankan |
| --- | --- |
| Pimpinan/Pemilik Produk | 2–6, 8–11, 23, 27–28 |
| Tim Penyebarluasan | 2–14, 23, 28 |
| UI/UX | 3–6, 8–10, 14–15 |
| Programmer/Arsitek | 7–13, 16–22, Lampiran A–B |
| QA/Security | 10–15, 21–22, 25 |
| Operasi/Helpdesk | 16–22, 24–28 |
| Auditor/Arsiparis | 5, 11, 18, 21, 24–27 |

Perubahan utama dari v1.1.0 Versi ini tidak menambah bab di bagian belakang secara berulang. Seluruh materi v1.1.0 diintegrasikan ulang ke empat bagian logis: Fondasi Produk, Proses & Desain Produk, Arsitektur & Data, serta Delivery & Operasi. Istilah pengguna diprioritaskan dalam Bahasa Indonesia; nama teknis kode/API/database tetap menggunakan konvensi teknis.

## 1.3 Riwayat Perubahan

| Versi | Tanggal | Perubahan |
| --- | --- | --- |
| 1.0.0 | 6 Agustus 2026 | PRD awal berdasarkan brainstorming, baseline HORTICORE, dan penelitian sumber resmi. |
| 1.1.0 | 6 Agustus 2026 | Penambahan discovery, persona, RACI, business rules, acceptance, ERD, integration contract, security, cutover, test, operations, RAID, dan roadmap. |
| 1.2.0 | 9 September 2026 | Restrukturisasi menyeluruh agar lebih mudah dibaca; konsolidasi materi duplikatif; penetapan 10 modul produk; perluasan requirement; penajaman UI/UX, data, integrasi, operasional; serta penambahan regulasi spesifik tata kelola kehumasan, hubungan media, penulisan/presentasi, media sosial, dan komunikasi krisis. |

BAGIAN I

FONDASI PRODUK

Mengapa HORTIFLOW dibangun, untuk siapa, apa yang dikelola, dan bagaimana keberhasilannya diukur.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 2. Ringkasan Eksekutif dan Keputusan Utama

HORTIFLOW adalah Sistem Informasi Manajemen Konten Digital BRMP Hortikultura yang mengelola siklus hidup konten secara terpadu, mulai dari ide dan bahan sumber, perencanaan, produksi editorial dan visual, review mutu, persetujuan, publikasi, evaluasi, sampai arsip dan pemanfaatan ulang. HORTIFLOW bukan sekadar CMS, galeri, atau drive; secara konseptual ia adalah Content Operations Platform internal.

Objek pusat HORTIFLOW adalah Paket Konten. Satu Paket Konten menyatukan tujuan komunikasi, brief, sumber dan klaim, narasi, aset, varian kanal, tugas, review, persetujuan, rekam publikasi, metrik, dan arsip. Dengan model ini, konteks tidak terputus ketika pekerjaan berpindah tangan.

Gambar 2-1. Siklus hidup konten HORTIFLOW.

## 2.1 Keputusan Produk yang Menjadi Baseline

| No. | Keputusan | Konsekuensi |
| --- | --- | --- |
| 1 | HORTIFLOW berdiri sebagai sistem mandiri di Ekosistem HORTICORE. | Memiliki workspace, schema, system code, domain, dan lifecycle sendiri. |
| 2 | Paket Konten menjadi aggregate root. | Semua konteks dan lineage ditautkan ke satu paket. |
| 3 | Approval terikat manifest versi yang immutable. | Perubahan material memicu invalidation dan review ulang. |
| 4 | Publikasi manual adalah baseline MVP. | API kanal eksternal ditambahkan bertahap tanpa menghambat go-live. |
| 5 | HORTIFLOW tidak menjadi aplikasi desain/editing profesional. | Canva/Adobe/CapCut tetap production tool; HORTIFLOW mengorkestrasi brief, versi, review, dan hasil. |
| 6 | Reuse data master lebih dahulu. | Tidak membuat ulang user, pegawai, unit, komoditas, varietas, dan kelompok komoditas. |
| 7 | Binary besar tidak disimpan di PostgreSQL. | Gunakan object storage privat; DB menyimpan metadata, hash, rights, dan object key. |
| 8 | Workflow berbasis risiko. | Tidak semua jenis konten melewati gate yang sama. |
| 9 | AI hanya membantu, tidak menjadi approver/publisher final. | Setiap output AI harus memiliki provenance dan human review. |
| 10 | Arsip dan audit adalah bagian lifecycle, bukan pekerjaan tambahan setelah publikasi. | Paket belum selesai sebelum bukti dan archive completeness terpenuhi. |

## 2.2 Nilai Strategis

Mengurangi kehilangan konteks, file salah versi, dan revisi berulang.

Memastikan fakta dan angka dapat ditelusuri ke sumber serta reviewer.

Mengubah persetujuan dari pesan informal menjadi keputusan terhadap versi yang jelas.

Mengurangi duplikasi pekerjaan antar-kanal melalui Narasi Induk dan Varian Kanal.

Menyediakan rekam kontribusi, publikasi, koreksi, takedown, dan performa secara utuh.

Membangun memori organisasi kehumasan yang dapat dicari dan digunakan ulang.

# 3. Masalah, Evidence, dan Discovery

| Masalah utama | Dampak operasional | Respon desain HORTIFLOW |
| --- | --- | --- |
| Ide/bahan tersebar di chat, email, folder lokal/cloud. | Konteks hilang; pertanyaan berulang; sulit melacak owner. | Intake terstruktur + Paket Konten + source reference. |
| Produksi teks dan visual berjalan terpisah. | Brief berubah tidak sinkron; versi membingungkan. | Workspace bersama + versioning + task/handoff. |
| Review/persetujuan melekat pada file/pesan. | Tidak jelas versi apa yang disetujui. | Approval manifest + hash + receipt. |
| Klaim/fakta tidak selalu ditautkan ke sumber. | Risiko salah angka/nama/tanggal/lokasi. | Claim registry + source snapshot + fact/subject gate. |
| Publikasi lintas kanal manual dan berulang. | Salah file/caption/akun; jadwal konflik. | Publication package + calendar + idempotent jobs. |
| Arsip konten historis sulit dicari. | Reuse rendah; audit memerlukan pencarian manual. | Archive package + search + lineage + rights status. |

Status evidence Permasalahan di atas merupakan hipotesis produk yang didukung pengalaman kerja dan artefak yang telah dibahas, tetapi baseline kuantitatif aktual belum tersedia. Discovery minimum wajib diselesaikan sebelum scope P0 dikunci secara final.

## 3.1 Discovery Gate Minimum

| Gate | Aktivitas | Output | Acceptance |
| --- | --- | --- | --- |
| DISC-01 | Wawancara lintas peran | Pain point, top task, exception, keputusan | ≥12 responden; semua peran kritis terwakili |
| DISC-02 | Observasi proses nyata | Swimlane as-is, waktu, handoff, rework | ≥5 jenis proses nyata |
| DISC-03 | Audit 30–50 paket historis | Baseline revisi, source, rights, proof, arsip | Sampel berhasil + bermasalah |
| DISC-04 | Workshop authority | RACI, approval, fast-track, takedown | Decision log/sign-off |
| DISC-05 | Audit volume 12 bulan | Sizing user, file, storage, jobs, metrik | Baseline kuantitatif |
| DISC-06 | Legal/PPID/arsip/security review | Classification, consent, JRA, incident, policy | Gate produksi disahkan |
| DISC-07 | Usability test prototype | Task success, error, SUS, time-on-task | Task kritis ≥90%; SUS ≥75 |

## 3.2 Baseline yang Harus Diukur

Volume permintaan, paket, jenis konten, kanal, dan publikasi per bulan minimal 12 bulan.

Cycle time median/P90, blocked time, jumlah putaran revisi, dan alasan pengembalian.

Persentase klaim yang memiliki sumber; aset dengan hak/consent yang jelas.

Publikasi tepat waktu, gagal, salah kanal/versi, koreksi, atau takedown.

Ukuran aset, durasi video, jumlah versi, storage growth, dan pola pencarian arsip.

Waktu menemukan konten lama dan tingkat pemanfaatan ulang.

# 4. Visi, Sasaran, Scope, dan KPI

Visi: mewujudkan proses produksi dan diseminasi konten digital BRMP Hortikultura yang terpadu, cepat, akurat, konsisten, mudah ditelusuri, aman, inklusif, dan berbasis pembelajaran.

## 4.1 Sasaran Produk

Satu pintu intake dan perencanaan konten.

Satu sumber kebenaran status, owner, deadline, versi, dan blocker.

Keterhubungan klaim dengan sumber dan reviewer.

Approval yang sah terhadap versi tertentu.

Adaptasi lintas kanal tanpa kehilangan konsistensi.

Publikasi yang dapat dibuktikan dan direkonsiliasi.

Arsip yang mudah dicari, aman, dan dapat digunakan ulang.

## 4.2 KPI Produk dan Pengukuran

| KPI | Definisi/Rumus | Target awal | Keputusan jika tidak tercapai |
| --- | --- | --- | --- |
| Cycle time | approved_at - accepted_at; median/P90 per tipe/risiko | Turun ≥25% vs baseline setelah 6 bulan | Audit blocker, gate, kapasitas, dan SLA. |
| Return rate | Paket CHANGES_REQUESTED / paket submitted | Trend turun tanpa menurunkan quality | Analisis reason code dan template/brief. |
| On-time publication | Tayang dalam tolerance / planned | ≥90% konten terencana | Audit calendar, workload, publisher, provider. |
| Source coverage | Verified material claims / material claims | ≥95%; high risk 100% kecuali waiver | Blok final approval / perbaiki sumber. |
| Approval traceability | Published dengan manifest valid + proof / published | 100% | Incident & reconciliation wajib. |
| Accessibility readiness | Eligible post dengan alt/caption/transcript lengkap | ≥95% | Perbaiki template/gate. |
| Archive findability | Median waktu menemukan paket target | <2 menit | Perbaiki metadata/search/taxonomy. |
| Adoption | WAU eligible / eligible user | Baseline 3 bulan lalu target disahkan | Perbaiki UX, training, process mandate. |

## 4.3 Scope per Fase

| Fase | In scope | Deferred/out |
| --- | --- | --- |
| Fase 1 — Pipeline Internal (MVP) | Intake, campaign minimal, package, brief, assignment, versi teks/aset, source/claim, review, approval, calendar, manual publication, proof, archive, audit. | Direct social publishing, advanced metrics, AI, real-time editing kompleks. |
| Fase 2 — Integrasi | HORTIZEN publish API, HORTISPACE references, channel adapters resmi, rendition, rights advanced, metric import. | Predictive optimization, generative AI production-scale. |
| Fase 3 — Intelligence | AI assistant, semantic similarity, reuse suggestion, content gap, performance insight, scheduling recommendation. | AI approval/publish final. |

## 4.4 Non-goals

Menggantikan Canva, Adobe, CapCut, kamera, atau editor profesional.

Menjadi drive umum atau menggantikan HORTISPACE.

Menjadi portal publik atau menggantikan HORTIZEN/HORTIPEDIA.

Menyimpan password media sosial atau melakukan scraping/browser automation.

Menjadi sistem persuratan, pembayaran, SPJ, pengadaan, atau reservasi BMN.

Menerbitkan konten tanpa persetujuan manusia.

# 5. Landasan Regulasi, Kebijakan, dan Tata Kelola

Regulatory cut-off versi ini adalah 9 September 2026. Sumber resmi/primer diprioritaskan. Ketentuan internal Kementerian Pertanian/BRMP Hortikultura tetap harus diverifikasi sebelum konfigurasi produksi.

| Sumber | Status/Relevansi | Implikasi desain |
| --- | --- | --- |
| Perpres 95/2018 — SPBE | Kerangka tata kelola, layanan, integrasi, keamanan. | Arsitektur terintegrasi, audit, service operation. |
| Perpres 132/2022 — Arsitektur SPBE Nasional | Keterpaduan domain arsitektur. | System context, data, aplikasi, integrasi, security. |
| Perpres 82/2023 — Percepatan Transformasi Digital | Interoperabilitas dan penghindaran silo. | Reuse master, API-first, ownership yang jelas. |
| Perpres 39/2019 — Satu Data Indonesia | Standar data, metadata, referensi, interoperabilitas. | Provenance, taxonomy, source snapshot, data quality. |
| UU 14/2008 + PP 61/2010 + PerKI 1/2021 | Keterbukaan informasi dan informasi dikecualikan. | Classification, publicability gate, PPID/legal review. |
| UU 27/2022 — Pelindungan Data Pribadi | Pemrosesan data pribadi. | Purpose limitation, minimization, rights/consent, retention, incident. |
| UU 28/2014 — Hak Cipta | Hak ekonomi/moral dan penggunaan aset. | Rights record, license, credit, expiry, takedown. |
| UU 1/2024 + PP 71/2019 — ITE/PSTE | Informasi/dokumen elektronik dan keandalan sistem. | Integrity, receipt, availability, DR, incident, audit. |
| UU 43/2009 + PerANRI 6/2021 | Kearsipan dan arsip elektronik. | Metadata, autentisitas, retensi, legal hold, disposition. |
| PerANRI 4/2021 — SRIKANDI | Pengelolaan arsip dinamis. | HORTIFLOW tidak menggantikan SRIKANDI; transfer sesuai policy. |
| PermenPANRB 29/2011 | Pedoman umum komunikasi krisis; status berlaku pada verifikasi. | Crisis workflow, fast-track terkontrol, authority, post-review. |
| PermenPANRB 30/2011 | Pedoman umum tata kelola kehumasan; status berlaku. | Governance, akuntabilitas, proses kehumasan. |
| PermenPANRB 31/2011 | Pedoman umum infrastruktur humas; status berlaku. | Kesiapan kanal, alat, SDM, dan infrastruktur informasi. |
| PermenPANRB 55/2011 | Pedoman umum hubungan media; status berlaku. | Media relations, release, proof, hubungan kanal/media. |
| PermenPANRB 82/2012 | Pedoman penulisan dan presentasi humas; status berlaku. | Standar editorial, presentasi, review bahasa/visual. |
| PermenPANRB 83/2012 | Pedoman pemanfaatan media sosial instansi pemerintah; status berlaku. | Governance akun, etika, monitoring, approval, archive. |
| WCAG 2.2 | Aksesibilitas. | Target UI AA; alt text, caption, keyboard, focus, target size. |
| OWASP ASVS | Verification controls aplikasi. | Security requirement dan evidence yang dapat diuji. |

Batas kepatuhan PRD ini bukan pendapat hukum. Daftar informasi dikecualikan, dasar pemrosesan data pribadi, model consent, JRA/retensi, penggunaan identitas visual, authority persetujuan, dan kebijakan akun kanal wajib disahkan oleh pemilik kewenangan sebelum produksi.

# 6. Stakeholder, Persona, dan Jobs to Be Done

| Stakeholder | Kepentingan | Peran keputusan |
| --- | --- | --- |
| Fungsi Penyebarluasan/Kehumasan | Kualitas, kecepatan, dampak, adopsi. | Product owner; workflow, KPI, acceptance. |
| Pimpinan BRMP Hortikultura | Reputasi dan keselarasan kebijakan. | Sponsor/approver sesuai risiko. |
| Subject Matter Expert | Akurasi substansi hortikultura. | Reviewer klaim/istilah/data. |
| PPID/Hukum/Keamanan/Arsip | KIP, PDP, rights, security, JRA. | Control owner/exception. |
| Tim Pengembangan HORTICORE | Delivery dan operasi. | Arsitektur, implementasi, runbook. |
| Pemilik sistem sumber | Kualitas data lintas sistem. | API/event contract & SLA. |
| Pengguna internal | Kemudahan kerja. | UAT, feedback, change champion. |

## 6.1 Persona Target

| Persona | Tujuan | Pain point | Top tasks | Konteks |
| --- | --- | --- | --- | --- |
| P-01 Pengusul/Lapangan | Mengirim bahan cepat. | Form panjang; koneksi terbatas; bukti tercecer. | Quick intake, referensi kegiatan, status. | Seluler; episodik |
| P-02 Content Planner | Mengatur prioritas/kapasitas. | Backlog dan deadline tidak transparan. | Triase, campaign, calendar, workload. | Desktop; harian |
| P-03 Penulis/Editor | Narasi akurat/konsisten. | Sumber/revisi tersebar; versi membingungkan. | Editor, claim/source, compare, comments. | Desktop; harian |
| P-04 Desainer/Videografer | Aset sesuai brief/kanal. | Brief berubah; feedback tidak presisi. | Asset version, annotation, rendition, rights. | Desktop; harian |
| P-05 Reviewer | Memastikan fakta/substansi. | Sulit membandingkan klaim dan evidence. | Claim registry, source snapshot, finding. | Desktop/mobile |
| P-06 Approver | Keputusan cepat dan akuntabel. | Tidak tahu perubahan dan risiko tersisa. | Mobile approval, diff, readiness, receipt. | Seluler; episodik |
| P-07 Publisher/Analyst | Tayang tepat dan ukur hasil. | Salah file/caption; metrik terpisah. | Publication package, proof, metrics. | Desktop/mobile |
| P-08 Arsiparis/Auditor | Bukti dan keterlacakan. | Paket historis tidak lengkap. | Archive, legal hold, audit, search. | Desktop; periodik |

## 6.2 Jobs to Be Done

| JTBD | Ketika… | Saya ingin… | Sehingga… | Outcome |
| --- | --- | --- | --- | --- |
| JTBD-01 | Memiliki bahan lapangan | mengirim inti fakta dan bukti dengan cepat | tim produksi tidak menanyakan ulang konteks dasar | Intake median <5 menit |
| JTBD-02 | Menerima penugasan | melihat brief, sumber, target, blocker di satu tempat | dapat bekerja tanpa mencari chat lama | Context completeness ≥95% |
| JTBD-03 | Meninjau konten | menandai temuan pada bagian yang tepat | koreksi tidak ambigu | Finding terikat versi/lokasi |
| JTBD-04 | Memberi persetujuan | melihat diff, sumber, risiko, readiness | keputusan dapat dipertanggungjawabkan | Receipt + manifest hash |
| JTBD-05 | Menerbitkan | mendapat paket final, akun, waktu, instruksi | tidak salah versi/kanal | Published sesuai manifest |
| JTBD-06 | Mencari konten lama | menemukan paket, aset, keputusan, performa | reuse aman dan cepat | Median pencarian <2 menit |

BAGIAN II

PROSES BISNIS & DESAIN PRODUK

Bagaimana HORTIFLOW bekerja sebagai pabrik konten digital: modul, alur, peran, UI/UX, dan requirement.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 7. Model Domain dan Siklus Hidup Konten

Model domain menggunakan Paket Konten sebagai aggregate root. Kampanye dapat menaungi banyak Paket Konten; satu Paket Konten dapat menghasilkan banyak Varian Kanal dan Aset, tetapi seluruh keputusan dan rekam publikasinya tetap memiliki lineage yang jelas.

| Entitas | Definisi pengguna | Kepemilikan |
| --- | --- | --- |
| Kampanye | Payung tujuan komunikasi, periode, audiens, KPI, dan tema. | HORTIFLOW |
| Permintaan Konten | Usulan awal sebelum menjadi pekerjaan produksi. | HORTIFLOW |
| Paket Konten | Satu kesatuan topik dan seluruh lifecycle. | HORTIFLOW |
| Brief | Kontrak kerja kreatif: tujuan, angle, fakta, format, kanal, deadline, risiko. | HORTIFLOW |
| Klaim | Pernyataan faktual material yang dapat diverifikasi. | HORTIFLOW; sumber dimiliki sistem asal |
| Sumber/Bukti | Dokumen, data, wawancara, URL, atau entri sistem lain. | Sistem asal; snapshot HORTIFLOW untuk histori |
| Narasi Induk | Pesan/narasi utama sebelum adaptasi kanal. | HORTIFLOW |
| Varian Kanal | Adaptasi per kanal/format. | HORTIFLOW |
| Aset | Foto, video, audio, ilustrasi, grafis, subtitle, thumbnail. | HORTIFLOW metadata; binary storage |
| Manifest Persetujuan | Daftar immutable versi/hash yang disetujui. | HORTIFLOW |
| Rekam Publikasi | ID/URL/status item aktual di kanal. | HORTIFLOW merekam; kanal memiliki post live |
| Paket Arsip | Snapshot final, manifest, proof, rights, audit. | HORTIFLOW/arsip sesuai policy |

## 7.1 Filosofi Estafet

Setiap perpindahan tahap membawa context bundle: brief, sumber, versi, komentar, temuan terbuka, keputusan, owner, deadline, dan risiko. Handoff tidak boleh hanya berupa tautan file tanpa konteks.

Gambar 8-1. Sepuluh modul produk HORTIFLOW berdasarkan empat pilar proses bisnis.

# 8. Arsitektur Modul Produk

## Modul I — Intake & Ideasi

Menampung ide, kebutuhan komunikasi, bahan lapangan, arahan, atau respons isu secara terstruktur.

Quick Intake

Permintaan Konten

Deteksi duplikasi

Permintaan informasi tambahan

Triase dan keputusan awal

## Modul II — Perencanaan Editorial & Kampanye

Mengatur prioritas, kalender, kampanye, target audiens, kapasitas, deadline, dan konflik jadwal.

Kampanye

Kalender Editorial

Backlog

Workload/Kapasitas

Prioritas & SLA

## Modul III — Brief & Orkestrasi Pekerjaan

Mengubah permintaan menjadi pekerjaan yang dapat dieksekusi dan dibagi secara jelas.

Brief per tipe

Penugasan

Dependency

Handoff

My Work

Eskalasi SLA

## Modul IV — Produksi Editorial

Mengelola narasi dan teks secara versioned serta terhubung ke sumber/klaim.

Narasi Induk

Editor versi

Compare/restore

Claim registry

Varian Kanal

Komentar/mention

## Modul V — Produksi Visual & Multimedia

Mengorkestrasi aset visual/audio/video tanpa menggantikan aplikasi editing profesional.

Asset upload/reference

Versioning

Preview/anotasi

Rendition/proxy

Subtitle/transcript

Technical validation

## Modul VI — Quality Control & Persetujuan

Menjalankan quality gate berbasis risiko dan membekukan keputusan terhadap manifest tertentu.

Source/fact review

Subject review

Editorial/visual/brand

Privacy/rights/accessibility

Approval Inbox

Delegasi/hold/fast-track

## Modul VII — Publikasi & Diseminasi

Menyiapkan, menjadwalkan, menerbitkan, membuktikan, merekonsiliasi, dan mengoreksi publikasi.

Publication Calendar

Publication Package

Channel account

Manual/API publish

Proof & reconciliation

Correction/takedown

## Modul VIII — Aset Digital & Tata Kelola Merek

Menjaga aset, hak penggunaan, consent, template, logo, credit, dan masa berlaku.

Asset Library

Rights/consent

Template version

Brand standard

Expiry alert

Reuse eligibility

## Modul IX — Analitik & Evaluasi

Mengukur performa proses dan hasil konten secara kontekstual.

KPI proses

Metric snapshot

Campaign scorecard

Channel comparison

Lessons learned

Performance insight

## Modul X — Arsip & Audit

Membekukan memori organisasi dan evidence yang dapat dicari.

Archive package

Search/discovery

Lineage

Legal hold

Retention/disposition

Audit timeline

## 8.1 Fungsi Lintas Modul

Notifikasi in-app dan task actionable.

Pencarian dan filter scoped.

Taxonomy dan configuration versioned.

Audit append-only.

Integrasi API/event.

AI assistance dengan provenance dan human review.

# 9. Proses Bisnis To-Be dan State Machine

Permintaan Konten dibuat dari quick intake, agenda, sistem sumber, atau arahan.

Content Planner melakukan triase: terima, minta informasi, gabung, tunda, atau tolak.

Permintaan diterima menjadi Paket Konten; brief, campaign, owner, tim, deadline, risk, classification, dan workflow version ditetapkan.

Penulis/desainer memproduksi Narasi Induk, Varian Kanal, dan Aset secara versioned.

Klaim material ditautkan ke sumber/bukti; quality gate berjalan sesuai jenis dan risiko.

Temuan blocking diselesaikan; sistem membekukan Manifest Persetujuan.

Approver memberi keputusan dengan authority, scope, step-up authentication, reason, dan receipt.

Publisher menyiapkan Rencana Publikasi atau Publication Package manual.

Publikasi, proof, error, retry, correction/takedown, dan metric snapshot direkonsiliasi.

Paket ditutup setelah archive completeness terpenuhi.

## 9.1 Status Paket Konten

| Status | Makna | Next action umum |
| --- | --- | --- |
| IDE | Permintaan baru/belum ditriase. | Triase |
| TRIAGED | Telah dinilai; menunggu keputusan/kelengkapan. | Accept/request info/merge/defer/reject |
| BRIEF_READY | Brief lengkap. | Assign |
| ASSIGNED | Tim dan deadline ditetapkan. | Start production |
| IN_PRODUCTION | Teks/aset sedang dibuat. | Submit review |
| IN_REVIEW | Quality gate berjalan. | Resolve/pass findings |
| CHANGES_REQUESTED | Ada temuan wajib. | Perbaiki dan resubmit |
| APPROVAL_PENDING | Semua gate wajib lulus. | Final decision |
| APPROVED | Manifest tertentu disetujui. | Schedule |
| SCHEDULED | Publication plan/job tersedia. | Publish |
| PUBLISHING | Eksekusi berlangsung. | Monitor/retry |
| PARTIALLY_PUBLISHED | Sebagian kanal berhasil. | Retry/waive |
| PUBLISHED | Kanal wajib selesai/waived. | Evaluate/archive |
| PUBLISH_FAILED | Eksekusi gagal. | Retry/fallback/escalate |
| WITHDRAWN | Konten ditarik/dibatalkan. | Archive/incident |
| ARCHIVED | Lifecycle operasional selesai. | Search/reuse/disposition |

## 9.2 Invalidation Matrix

| Perubahan setelah review/approval | Gate/approval yang batal |
| --- | --- |
| Fakta, angka, nama, tanggal, lokasi | SOURCE, SUBJECT, FINAL |
| Judul/narasi material | EDITORIAL, FINAL; SUBJECT bila makna berubah |
| Aset utama/crop material | VISUAL, BRAND, PRIVACY_RIGHTS, ACCESSIBILITY, FINAL |
| Caption/metadata kanal | EDITORIAL, PUBLICATION, FINAL sesuai policy |
| Akun/kanal/jadwal embargo | PUBLICATION + approval embargo |
| Hak/consent | PRIVACY_RIGHTS + FINAL |
| Typo minor nonmaterial | Policy-based; diff + audit; tidak otomatis full reapproval |

# 10. Matriks Jenis Konten, Risiko, dan Workflow

| Jenis | Risk default | Gate wajib/kondisional | Authority target | Evidence minimum |
| --- | --- | --- | --- | --- |
| Berita kegiatan | MEDIUM | SOURCE, SUBJECT*, EDITORIAL, BRAND, PUBLICATION, FINAL | Koordinator/Pimpinan sesuai scope | Undangan/laporan/foto/data/nama pihak |
| Caption + foto | LOW/MEDIUM | SOURCE*, EDITORIAL, BRAND, RIGHTS*, ACCESSIBILITY*, PUBLICATION, FINAL | Koordinator | Foto final, caption, credit/consent bila perlu |
| Infografis | MEDIUM | SOURCE, SUBJECT, EDITORIAL, VISUAL, BRAND, RIGHTS, ACCESSIBILITY, PUBLICATION, FINAL | Koordinator/Pimpinan | Data, naskah, visual, alt text |
| Carousel | MEDIUM | SOURCE, EDITORIAL, VISUAL, BRAND, RIGHTS, ACCESSIBILITY, PUBLICATION, FINAL | Koordinator | Urutan slide, caption, alt text |
| Video pendek | MEDIUM/HIGH | SOURCE, SUBJECT*, EDITORIAL, VISUAL, BRAND, RIGHTS, ACCESSIBILITY, PUBLICATION, FINAL | Koordinator/Pimpinan | Storyboard, footage, musik/license, caption/transcript |
| Video panjang | HIGH | Semua gate relevan + legal bila perlu | Pimpinan | Script, footage, release, musik, subtitle |
| Siaran pers/pernyataan resmi | HIGH | SOURCE, SUBJECT, EDITORIAL, PRIVACY_RIGHTS, FINAL; HORTISIGN bila formal | Pimpinan berwenang | Data, narasumber, dokumen formal |
| Respons isu/krisis | HIGH/CRITICAL | SOURCE, SUBJECT, PRIVACY_RIGHTS, PUBLICATION, FINAL; fast-track | Authority khusus | Issue brief, verified facts, holding statement |
| Konten evergreen | MEDIUM | SOURCE, SUBJECT, EDITORIAL, VISUAL*, BRAND, RIGHTS*, ACCESSIBILITY, FINAL | Koordinator | Referensi authoritative, freshness review |

Tanda * berarti gate aktif berdasarkan kondisi data, aset, kanal, atau risiko. Gate, authority, dan SLA final harus menjadi konfigurasi versioned, bukan hardcoded.

## 10.1 Fast-Track

Hanya untuk workflow dan capability yang ditetapkan.

Reason, issue/incident ID, authority, SLA, expiry wajib dicatat.

Gate tidak hilang tanpa jejak; dapat paralel/dipersingkat atau post-review.

Enhanced audit dan monitoring pascatayang wajib.

Tidak boleh dipakai untuk menutup keterlambatan normal yang dapat direncanakan.

# 11. Peran, RACI, dan Kewenangan Persetujuan

| Aktivitas | Contributor | Planner/Owner | Creator/Editor | Reviewer | Approver | Publisher | Archivist |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Triase | C | A/R | I | I | I | I | I |
| Brief | C | A/R | R | C | I | I | I |
| Produksi | C | A | R | C | I | I | I |
| Fact/subject review | I | A | C | R | I | I | I |
| Brand/privacy/accessibility | I | A | C | R | I | I | C |
| Final approval | I | C | I | C | A/R | I | I |
| Publikasi | I | A | C | I | C | R | I |
| Koreksi/takedown | I | C | C | C | A | R | C |
| Arsip/disposition | I | C | I | C | I | C | A/R |

## 11.1 Approval Authority Matrix [NEEDS BUSINESS DECISION]

| Risk | Konten contoh | Authority minimum | Delegasi | Step-up | Dual control |
| --- | --- | --- | --- | --- | --- |
| LOW | Caption rutin/konten internal | Koordinator/pejabat ditetapkan | Ya, scoped/time-bound | Opsional | Tidak |
| MEDIUM | Berita, infografis, video rutin | Koordinator/pimpinan sesuai tema/kanal | Ya dengan audit | Wajib final | Kondisional |
| HIGH | Kebijakan/pernyataan resmi/isu sensitif | Pimpinan berwenang + reviewer kontrol | Terbatas | Wajib | Ya untuk embargo/takedown |
| CRITICAL | Krisis/insiden data/sengketa | Authority khusus SOP krisis | Emergency only | Wajib + re-auth | Ya; legal/security/PPID |

## 11.2 Separation of Duties

Creator tidak final approve paket sendiri kecuali exception risk LOW yang disahkan dan diaudit.

Admin teknis tidak otomatis memiliki hak editorial, approve, publish, atau takedown.

Publisher hanya mengeksekusi manifest approved; perubahan konten memicu invalidation.

Delegasi memiliki giver, receiver, capability, scope, risk ceiling, periode, reason, dan revocation.

Break-glass selalu time-bound, alert, reason, post-review, dan enhanced audit.

# 12. Kebutuhan Fungsional

Requirement dikelompokkan per modul agar backlog mudah dipahami. Priority: P0 = wajib untuk alur aman end-to-end; P1 = integrasi/automation/scale; P2 = intelligence/optimization.

## Modul I — Intake & Ideasi

| ID | Kebutuhan | Priority | Deskripsi | Acceptance ringkas |
| --- | --- | --- | --- | --- |
| HFL-FR-001 | Quick Intake | P0 | Membuat permintaan dengan tipe, ringkasan, tujuan, sumber, urgency, deadline, attachment/reference. | Nomor unik, requester, state, audit, dan notifikasi tercipta. |
| HFL-FR-002 | Triase | P0 | Accept, request info, merge, defer, reject dengan reason code. | Keputusan, owner, dan history tercatat. |
| HFL-FR-003 | Deteksi Duplikasi | P1 | Saran paket/permintaan serupa berdasarkan topik, tanggal, taxonomy, similarity. | Override/merge beralasan; tidak auto-merge. |
| HFL-FR-004 | Import dari Sumber Internal | P1 | Membuat request dari activity/source reference HORTISPACE atau sistem lain. | Stable ref + provenance tersimpan. |
| HFL-FR-005 | Klasifikasi Awal | P0 | Menetapkan type, risk, classification, sensitivity, target channel awal. | Workflow candidate dan gate suggestion tersedia. |
| HFL-FR-006 | Request Info Loop | P0 | Meminta field/bukti tambahan tanpa kehilangan konteks. | Requester mendapat task spesifik dan SLA. |

## Modul II — Perencanaan Editorial & Kampanye

| ID | Kebutuhan | Priority | Deskripsi | Acceptance ringkas |
| --- | --- | --- | --- | --- |
| HFL-FR-007 | Campaign Management | P0 | Kelola objective, audience, period, KPI, theme, owner. | Package dapat dikaitkan ke campaign aktif. |
| HFL-FR-008 | Kalender Editorial | P0 | Tampilan calendar per channel/campaign/status/deadline. | Konflik, embargo, blackout terlihat. |
| HFL-FR-009 | Backlog & Priority | P0 | Prioritas, urgency, impact, due date, blocked reason. | Sort/filter dan keputusan prioritas diaudit. |
| HFL-FR-010 | Capacity/Workload | P1 | Melihat assignment dan beban per role/unit/deadline. | Warning overload tanpa ranking individu otomatis. |
| HFL-FR-011 | SLA & Escalation | P1 | Timer per tahap/jenis/risiko dan escalation rule. | Overdue task menghasilkan notification/escalation. |

## Modul III — Brief & Orkestrasi Pekerjaan

| ID | Kebutuhan | Priority | Deskripsi | Acceptance ringkas |
| --- | --- | --- | --- | --- |
| HFL-FR-012 | Brief Versioned | P0 | Brief mandatory fields per content type. | Tidak dapat assigned bila readiness belum terpenuhi. |
| HFL-FR-013 | Assignment | P0 | Role, assignee, due, scope, dependency, SLA. | Muncul di My Work; invalid assignee diblokir. |
| HFL-FR-014 | Task Dependency | P0 | Sequential/parallel dependency dan blocker. | Task tidak aktif sebelum prerequisite sesuai policy. |
| HFL-FR-015 | Handoff | P1 | Transfer task dengan context bundle dan acknowledgement. | Penerima melihat brief/source/version/finding. |
| HFL-FR-016 | My Work | P0 | Daftar tugas personal/role dengan due, priority, next action. | No hidden critical task; filter saved. |
| HFL-FR-017 | Mentions & Discussion | P1 | Komentar/mention terkait entity/version tanpa menjadi approval. | Thread terikat konteks dan dapat resolved. |

## Modul IV — Produksi Editorial

| ID | Kebutuhan | Priority | Deskripsi | Acceptance ringkas |
| --- | --- | --- | --- | --- |
| HFL-FR-018 | Narasi Induk | P0 | Menyusun master narrative versioned. | Autosave, compare, restore, audit. |
| HFL-FR-019 | Varian Kanal | P0 | Adaptasi title/caption/body/metadata per channel/format. | Constraint kanal dan readiness tervalidasi. |
| HFL-FR-020 | Claim Registry | P0 | Mencatat claim, materiality, value, unit, source, reviewer, status. | Material claim wajib source/waiver sebelum approval. |
| HFL-FR-021 | Source Reference | P0 | Menautkan file/URL/HORTISPACE/HORTIPEDIA/HORTIVISION dan snapshot. | Provenance dan access state dapat ditelusuri. |
| HFL-FR-022 | Source Freshness | P1 | Menandai source stale/changed dan impact. | Warning/invalidation dibuat sesuai rule. |
| HFL-FR-023 | Concurrent Edit Guard | P0 | Optimistic concurrency dan conflict handling. | Tidak ada silent overwrite; merge/reload/copy draft. |

## Modul V — Produksi Visual & Multimedia

| ID | Kebutuhan | Priority | Deskripsi | Acceptance ringkas |
| --- | --- | --- | --- | --- |
| HFL-FR-024 | Asset Upload/Reference | P0 | Upload terkontrol atau reference existing asset. | Checksum, MIME, scan, classification tersimpan. |
| HFL-FR-025 | Asset Versioning | P0 | Lineage asset logical dan physical version. | Versi lama tidak dihapus. |
| HFL-FR-026 | Annotation | P0 | Komentar koordinat, halaman, frame, timecode. | Finding terikat version/location. |
| HFL-FR-027 | Technical Validation | P0 | Resolusi, rasio, durasi, codec, file size, safe area. | Readiness per channel tampil. |
| HFL-FR-028 | Rendition/Proxy | P1 | Turunan ukuran/rasio/codec dengan transform manifest. | Dapat direproduksi dan dilacak. |
| HFL-FR-029 | Caption/Transcript/Alt Text | P0 | Metadata aksesibilitas media. | Gate accessibility mengetahui completeness. |

## Modul VI — Quality Control & Persetujuan

| ID | Kebutuhan | Priority | Deskripsi | Acceptance ringkas |
| --- | --- | --- | --- | --- |
| HFL-FR-030 | Review Finding | P0 | Kategori, severity, owner, location, evidence, status, due. | Blocking finding mencegah approval. |
| HFL-FR-031 | Multi-gate Review | P0 | Gate paralel/sekuensial berdasarkan workflow version. | Role tepat memutus gate wajib. |
| HFL-FR-032 | Review Resolution | P0 | Creator submit new version; reviewer recheck. | Finding tidak auto-closed oleh creator. |
| HFL-FR-033 | Approval Manifest | P0 | Freeze version IDs, hashes, sources, variants, assets. | Manifest immutable dan checksum valid. |
| HFL-FR-034 | Final Approval | P0 | Approve/changes/hold/reject dengan appointment dan step-up. | Receipt actor/scope/time/reason/hash tersimpan. |
| HFL-FR-035 | Invalidation | P0 | Material change membatalkan review/approval terdampak. | Job belum jalan diblokir/cancelled. |
| HFL-FR-036 | Delegation/Appointment | P1 | Authority scoped, risk ceiling, period, revocation. | Tidak berlaku di luar scope/periode. |
| HFL-FR-037 | Fast-track/Crisis | P1 | Workflow cepat dengan enhanced audit/post-review. | Tidak menghapus gate tanpa jejak. |

## Modul VII — Publikasi & Diseminasi

| ID | Kebutuhan | Priority | Deskripsi | Acceptance ringkas |
| --- | --- | --- | --- | --- |
| HFL-FR-038 | Publication Package | P0 | Media final, caption, metadata, account, instructions, checksum. | Manual publisher mendapat paket konsisten. |
| HFL-FR-039 | Publication Scheduling | P0 | Channel, account, time, mode, owner, embargo. | Job dapat dibatalkan sebelum execution. |
| HFL-FR-040 | Official API Publishing | P1 | Adapter OAuth resmi, idempotency, retry. | No duplicate post pada retry. |
| HFL-FR-041 | Manual Proof | P0 | URL/ID, screenshot/evidence, time, account, recorder. | PUBLISHED butuh proof minimum/waiver. |
| HFL-FR-042 | Partial Publish | P0 | Track success/fail per channel. | Retry hanya channel gagal. |
| HFL-FR-043 | Correction/Republication | P1 | Supersession, update external post, audience note. | Versi lama/history tetap ada. |
| HFL-FR-044 | Takedown/Withdrawal | P1 | Request, authority, reason, provider action, evidence. | History tidak dihapus; archive diperbarui. |

## Modul VIII — Aset Digital & Tata Kelola Merek

| ID | Kebutuhan | Priority | Deskripsi | Acceptance ringkas |
| --- | --- | --- | --- | --- |
| HFL-FR-045 | Rights & Consent | P0 | Owner/license/credit/territory/channel/purpose/expiry/evidence. | Restricted/expired asset diblokir. |
| HFL-FR-046 | Asset Library | P1 | Browse/filter asset scoped berdasarkan type, topic, rights, package. | Classification dan scope dihormati. |
| HFL-FR-047 | Brand Template Versioning | P1 | Template/logo/bingkai/rules effective-dated. | Only approved effective template eligible. |
| HFL-FR-048 | Rights Expiry Alert | P1 | Alert 30/14/7 hari untuk asset aktif/scheduled. | Owner dapat renew/replace/takedown. |
| HFL-FR-049 | Reuse Eligibility | P1 | Menilai rights, classification, freshness, attribution sebelum reuse. | Derivative tidak dibuat bila blocked. |
| HFL-FR-050 | Metadata & Credit | P0 | Credit, source, caption, alt text, creator/owner metadata. | Publication package menggunakan metadata final. |

## Modul IX — Analitik & Evaluasi

| ID | Kebutuhan | Priority | Deskripsi | Acceptance ringkas |
| --- | --- | --- | --- | --- |
| HFL-FR-051 | Metric Definitions | P1 | Definisi metric provider/version dan normalization note. | Tidak membandingkan metric berbeda tanpa rule. |
| HFL-FR-052 | Metric Snapshots | P1 | Import/manual metric per external post/waktu. | Provider/time/definition tersimpan. |
| HFL-FR-053 | Campaign Scorecard | P1 | Objective, output, outcome, lessons. | Scorecard traceable dan exportable. |
| HFL-FR-054 | Process Analytics | P0 | Cycle time, aging, blocked, return reason, SLA, workload. | Dashboard scoped dan privacy-safe. |
| HFL-FR-055 | Performance Insight | P2 | Trend tema/format/channel dan recommendation. | Caveat dan data period jelas; human interpretation. |

## Modul X — Arsip & Audit

| ID | Kebutuhan | Priority | Deskripsi | Acceptance ringkas |
| --- | --- | --- | --- | --- |
| HFL-FR-056 | Archive Package | P0 | Manifest final, approvals, proof, rights, audit, retention. | Completeness check lulus sebelum ARCHIVED. |
| HFL-FR-057 | Search & Discovery | P0 | Full-text + filter topic, commodity, variety, location, people, channel, date, rights. | Result scoped; no sensitive facet leakage. |
| HFL-FR-058 | Reuse/Derivative | P1 | Buat paket turunan dari archived content tanpa mengubah sumber. | Parent-child lineage tercatat. |
| HFL-FR-059 | Legal Hold/Disposition | P1 | Hold, release, retention, disposition workflow. | Held records tidak dapat didisposisi. |
| HFL-FR-060 | Audit Timeline | P0 | Append-only material action, decision, export, config, token event. | Queryable dengan correlation ID dan tamper evidence. |

## Lintas Modul

| ID | Kebutuhan | Priority | Deskripsi | Acceptance ringkas |
| --- | --- | --- | --- | --- |
| HFL-FR-061 | Notifications | P0 | Assignment, due, finding, approval, failure, expiry, incident. | Actionable dan deduplicated. |
| HFL-FR-062 | Taxonomy & Configuration | P1 | Content type, reason code, workflow, channel, metadata, rules versioned. | Effective-dated; audit config changes. |
| HFL-FR-063 | Integration Health & Reconciliation | P1 | Health, sync status, failed event, reconciliation task. | Fail-loud; no silent drift. |
| HFL-FR-064 | AI Assistance | P2 | Draft/title/summary/alt text/transcript/consistency suggestion. | Provenance + human review; cannot final approve/publish. |

# 13. Business Rules, Exceptions, dan Use Cases

| Rule | Aturan inti |
| --- | --- |
| BR-001 Paket | Setiap Paket Konten memiliki nomor unik, owner, unit, type, risk, classification, workflow version, state. |
| BR-002 Material Claim | Angka, tanggal, nama, lokasi, varietas, kebijakan, kutipan, dan pernyataan yang mengubah makna dianggap material kecuali policy menyatakan lain. |
| BR-003 Source Coverage | Final approval diblokir jika material claim belum terverifikasi atau waiver berwenang. |
| BR-004 Version Immutability | Versi yang masuk manifest tidak dapat diedit; koreksi membuat versi baru. |
| BR-005 Approval Binding | Approval sah hanya untuk manifest hash tertentu. |
| BR-006 Material Change | Perubahan fakta, makna, aset utama, kanal, embargo, rights, metadata kritis memicu invalidation. |
| BR-007 No Self-Approval | Creator tidak final approve paket sendiri kecuali exception LOW yang disahkan. |
| BR-008 Rights Window | Aset hanya dapat dijadwalkan bila hak/consent berlaku pada waktu dan kanal publikasi. |
| BR-009 Consent Withdrawal | Pencabutan consent memicu impact assessment dan takedown jika perlu. |
| BR-010 Embargo | Tidak ada job berjalan sebelum release; perubahan embargo memerlukan authority + step-up. |
| BR-011 Publication Proof | PUBLISHED membutuhkan external ID/URL atau proof + waiver yang sah. |
| BR-012 Duplicate Post | Provider+account+manifest+variant tidak menghasilkan post aktif ganda tanpa override. |
| BR-013 Archive Completeness | Paket ditutup bila approval/proof/waiver/rights/audit minimum lengkap. |
| BR-014 Master Reuse | User, pegawai, unit, komoditas, varietas, kelompok tidak dibuat sebagai master baru. |
| BR-015 Secret Handling | Token/password/secret tidak pernah ditampilkan ulang, dilog, atau diekspor. |
| BR-016 AI Accountability | AI output selalu draft/suggestion dan membutuhkan human review. |
| BR-017 Classification | PUBLIC/INTERNAL/RESTRICTED/CONFIDENTIAL/EMBARGOED memengaruhi akses, preview, export, sharing. |
| BR-018 Delegation | Delegasi tidak melampaui capability, risk ceiling, scope, dan periode pemberi. |

## 13.1 Exception Paths

| Skenario | Aturan khusus | Kontrol minimum |
| --- | --- | --- |
| Konten rutin risiko rendah | Workflow ringkas; gate dapat paralel. | Source/editorial/publication/final + audit. |
| Konten teknis/angka | Subject/fact gate wajib. | Source snapshot, freshness, reviewer kompeten. |
| Data pribadi/wajah | Privacy-rights gate wajib. | Purpose/lawful basis/consent, channel scope, expiry. |
| Respons isu/krisis | Fast-track terkontrol. | Authority khusus, expiry, post-review, enhanced audit. |
| Embargo | Job terkunci sampai release. | Step-up, dual control perubahan embargo. |
| Koreksi pascapublikasi | Supersession/version baru. | Reason, diff, authority, proof, audience note. |
| Takedown | Incident workflow. | Authority, evidence preservation, provider result. |

# 14. Arsitektur Informasi dan UI/UX

UI menggunakan Bahasa Indonesia sebagai bahasa utama. Istilah teknis internal dapat tampil sebagai label sekunder pada halaman admin/diagnostic. Pengguna tidak perlu memahami istilah database/API untuk menjalankan proses bisnis.

| Kelompok navigasi | Menu utama |
| --- | --- |
| Beranda | Pekerjaan Saya, Flow Board, Deadline, Kotak Review, Kalender, Quick Intake |
| Perencanaan | Permintaan Konten, Kampanye, Kalender Editorial, Backlog, Kapasitas |
| Produksi | Paket Konten, Studio Editorial, Studio Visual, Aset, Template |
| Mutu | Pemeriksaan Sumber/Fakta, Substansi, Editorial, Visual, Brand, Privasi & Hak, Aksesibilitas |
| Persetujuan | Kotak Persetujuan, Delegasi, Hold/Embargo, Riwayat Keputusan |
| Publikasi | Kalender Publikasi, Siap Tayang, Job, Kegagalan, Rekam Publikasi |
| Evaluasi | Kinerja Proses, Kinerja Konten, Campaign Scorecard, Lessons Learned |
| Arsip | Pencarian Arsip, Snapshot Final, Rights Expiry, Legal Hold |
| Administrasi | Workflow, Capability, Kanal, Taxonomy, Rule, Integrasi, Audit |

## 14.1 Prinsip UI/UX

Action-oriented: setiap status menunjukkan next action, owner, deadline, blocker.

Progressive disclosure: intake singkat; detail muncul sesuai type/risk.

Context-preserving: brief, source, claim, finding, diff, approval dapat dilihat dari Paket Konten.

Error prevention: preview, readiness, account confirmation, embargo, rights, duplicate guard.

Mobile approval, bukan mobile editing penuh.

Accessible by default: WCAG 2.2 AA, keyboard, focus, error association, reduced motion, caption/alt text.

Gambar 14-1. Low-fidelity Flow Board.

Gambar 14-2. Low-fidelity Workspace Paket Konten.

Gambar 14-3. Low-fidelity Kotak Persetujuan seluler.

## 14.2 Layar Kunci dan Perilaku

| Layar | Tujuan | Komponen wajib | State/error penting |
| --- | --- | --- | --- |
| Flow Board | Melihat arus pekerjaan. | Kanban/list/calendar/timeline/workload; filter; risk; due; blocker. | Empty, no permission, stale data. |
| Intake Studio | Mengirim ide/bahan cepat. | Mode cepat; type; ringkasan; source; deadline; duplicate suggestion. | Offline/attachment fail; duplicate. |
| Paket Konten | Pusat konteks satu topik. | Ringkasan, brief, fakta&sumber, narasi, varian, aset, tugas, review, approval, publikasi, metrik, riwayat. | Concurrent edit; incomplete readiness. |
| Studio Editorial | Menulis dan verifikasi. | Editor, source/claim panel, comments, compare, autosave. | Autosave fail, conflict, stale source. |
| Studio Visual | Review aset/media. | Preview, annotation, safe area, technical validation, rights, alt/caption. | Preview fail, rights expired, unsupported codec. |
| Kotak Persetujuan | Keputusan cepat/akuntabel. | Risk, diff, readiness, source, preview, reason, step-up. | Expired delegation, invalid manifest. |
| Kalender Publikasi | Mencegah konflik dan salah jadwal. | Channel/account/time/embargo/status/job. | Provider outage, account invalid, conflict. |
| Archive Explorer | Menemukan dan reuse. | Search/facet, lineage, rights, classification, derivative action. | No permission, legal hold, rights expired. |

## 14.3 State Library Wajib

| State UI | Perilaku | Recovery |
| --- | --- | --- |
| Empty | Jelaskan fungsi, contoh, CTA pertama. | Create/request/import |
| Loading | Skeleton/list; progress+cancel upload. | Tidak lock seluruh halaman |
| Validation error | Field + summary + focus + cara memperbaiki. | Fix/retry |
| No permission | Tidak bocorkan data; jelaskan scope. | Request access/helpdesk |
| Concurrent edit | Tampilkan row_version/owner/diff. | Reload/merge/copy draft |
| Autosave failure | Banner persisten + timestamp + recovery copy. | Retry/download copy |
| Provider outage | Error ref, retry window, fallback manual. | Retry/fallback/escalate |
| Rights expired | Block schedule/publish; daftar aset. | Renew/replace/takedown |
| Embargo | Countdown + authority; edit terbatas. | Wait/change with approval |
| Archived/legal hold | Read-only; disposition disabled. | Authorized archival/legal action |

# 15. Acceptance Criteria dan Usability Acceptance

| AC | Feature | Given–When–Then ringkas |
| --- | --- | --- |
| AC-001 | Quick Intake | Given user berhak dan field minimum terisi; When submit; Then nomor unik, requester, state, audit, notifikasi dibuat. |
| AC-002 | Duplicate | Given kandidat mirip; When submit; Then sistem menampilkan kandidat dan override beralasan tersedia. |
| AC-003 | Brief Readiness | Given field wajib belum lengkap; When assign; Then transition ditolak dan daftar kekurangan tampil. |
| AC-004 | Concurrent Editing | Given row_version sama; When editor kedua save; Then tidak silent overwrite; merge/reload ditawarkan. |
| AC-005 | Claim Gate | Given material claim UNVERIFIED; When request final approval; Then sistem memblokir. |
| AC-006 | Asset Security | Given upload; When MIME/magic-byte/scan gagal; Then file dikarantina dan tidak dapat dipakai. |
| AC-007 | Rights Expiry | Given rights habis sebelum scheduled_at; When schedule/publish; Then diblokir + notifikasi. |
| AC-008 | Finding Resolution | Given blocking finding; When creator submit versi baru; Then READY_FOR_REVIEW, bukan CLOSED. |
| AC-009 | Manifest Freeze | Given gate lulus; When freeze; Then IDs/hashes/sources immutable. |
| AC-010 | Final Approval | Given appointment valid + step-up; When approve; Then receipt actor/scope/time/reason/hash tersimpan. |
| AC-011 | Invalidation | Given approved manifest; When material change; Then approval invalid + pending jobs blocked. |
| AC-012 | Embargo | Given embargo future; When worker run early; Then tidak publish dan guard result tercatat. |
| AC-013 | Idempotent Publish | Given timeout; When retry same key; Then no duplicate external post. |
| AC-014 | Manual Proof | Given manual publish; When mark published; Then URL/ID/account/time/proof wajib valid. |
| AC-015 | Partial Publish | Given sebagian kanal sukses; When retry; Then hanya kanal gagal dieksekusi. |
| AC-016 | Takedown | Given published; When approved takedown; Then provider result tercatat, history tidak dihapus. |
| AC-017 | Scoped Search | Given user tanpa akses unit B; When search; Then item/facet sensitif B tidak bocor. |
| AC-018 | Archive Close | Given proof/waiver missing; When close; Then completeness gagal dan status tidak ARCHIVED. |
| AC-019 | Crisis Fast-track | Given authority khusus; When fast-track; Then reason, issue ID, enhanced audit, post-review wajib. |
| AC-020 | AI | Given AI output; When direct publish; Then sistem menolak sebelum human-reviewed version. |

## 15.1 Usability Acceptance

| Metode | Target |
| --- | --- |
| Task success | ≥90% untuk intake, review resolution, approval, manual publication, archive search. |
| Critical error | 0 salah akun/versi/authority pada skenario UAT. |
| SUS | ≥75 pada pilot; tidak ada persona kritis <68 tanpa remediation. |
| Accessibility | Critical flow lulus keyboard + screen reader + contrast + error association. |
| Time on task | Quick intake median <5 menit; mobile approval median <3 menit untuk paket siap. |

BAGIAN III

ARSITEKTUR, INTEGRASI & DATA

Bagaimana HORTIFLOW dibangun secara konsisten dengan Ekosistem HORTICORE dan tetap menjaga batas kepemilikan data.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 16. Arsitektur Sistem dan Tech Stack

| Lapisan | Target |
| --- | --- |
| Workspace | apps/hortiflow dalam monorepo HORTICORE. |
| Framework | Next.js App Router; React; TypeScript strict. |
| UI | Tailwind CSS; @horti-unggul/ui; token desain ekosistem. |
| Validation | Schema validation standar monorepo; server authoritative. |
| Database | PostgreSQL db_horti; Drizzle ORM; pgSchema('hortiflow'). |
| Search | PostgreSQL FTS/trigram; pgvector opsional setelah governance. |
| Storage | Object storage/private storage; presigned URL; checksum; antivirus; lifecycle. |
| Auth | HORTICORE OAuth2 Authorization Code + PKCE; HttpOnly server session. |
| API | REST /api/v1; OpenAPI; idempotency; optimistic concurrency. |
| Integration | Outbox/inbox, workload credentials, webhook, retry/DLQ. |
| Background jobs | Worker/queue sesuai standar ekosistem [NEEDS RUNTIME VERIFICATION]. |
| Observability | Structured logs, correlation ID, metrics, traces, health/readiness. |
| Deployment | Nginx + systemd/release pipeline yang sama; no secret in repo. |

Gambar 16-1. System context HORTIFLOW dan batas kepemilikan.

Gambar 16-2. Arsitektur container target HORTIFLOW.

Gambar 16-3. Sequence review, approval, dan handoff publikasi.

## 16.1 Identitas Teknis Target

| Komponen | Nilai |
| --- | --- |
| System code | hortiflow |
| Workspace | apps/hortiflow |
| Domain | https://hortiflow.brmphorti.id |
| Port | [NEEDS PORT ALLOCATION] |
| Schema | hortiflow |
| API prefix | /api/v1 |
| Capabilities | hortiflow.* |
| Events | hortiflow.* |
| OAuth client | hortiflow |
| Session cookie | __Host-hortiflow_session pada produksi |

## 16.2 Architecture Decision Records

| ADR | Keputusan | Alasan | Konsekuensi |
| --- | --- | --- | --- |
| ADR-001 | Modular monolith + worker terpisah | Operasi sederhana; cocok monorepo; job berat asynchronous. | Boundary modul dan outbox harus disiplin. |
| ADR-002 | db_horti schema hortiflow | Reuse infrastruktur dan transaksi. | Cross-schema write domain lain dilarang. |
| ADR-003 | Object storage privat | Foto/video besar dan versioning. | Sizing, antivirus, backup, secret governance. |
| ADR-004 | Approval manifest immutable | Keputusan terikat versi. | Material change membuat manifest baru. |
| ADR-005 | Outbox/inbox + idempotency | Mencegah lost event/duplicate publish. | Worker, reconciliation, DLQ, observability wajib. |
| ADR-006 | Manual publication baseline | Tidak tergantung app review/token MVP. | Publication package/proof UX harus kuat. |

# 17. Integrasi Ekosistem HORTICORE

| Sistem | Peran dalam HORTIFLOW | Data/layanan | Batas ownership |
| --- | --- | --- | --- |
| HORTICORE | Identitas, akses, registry. | SSO, users, system_access, systems, workload credentials. | HORTIFLOW tidak menyimpan password/menerbitkan identitas. |
| HORTIOK | Sumber pegawai/organisasi. | Pegawai, unit, jabatan, tim, atasan, availability. | Read/reference; tidak membuat master pegawai. |
| HORTISPACE | Sumber kegiatan/dokumen. | Kegiatan, laporan, dokumentasi, file sumber. | HORTISPACE owns source; HORTIFLOW owns content workflow/snapshot. |
| HORTIPEDIA | Sumber pengetahuan. | Komoditas, varietas, knowledge entry, media reference. | No direct write; usulan via API/workflow. |
| HORTIVISION | Sumber data pemantauan. | Snapshot indikator, grafik, lokasi, periode. | Provenance/timestamp wajib; tidak mutate data sumber. |
| HORTICARE | Sumber kebutuhan informasi. | Topic/FAQ/isu agregat/anonymized. | Identitas tiket tidak mengalir tanpa dasar sah. |
| HORTIZEN | Tujuan publikasi web. | Publishing API + reconciliation. | HORTIZEN owns live page; HORTIFLOW owns approved snapshot/workflow. |
| HORTISIGN | Tanda tangan formal. | Sign request/status untuk dokumen tertentu. | Approval editorial tetap HORTIFLOW. |
| HORTIFIN | Referensi finansial. | Cost/campaign/SPJ reference. | HORTIFLOW tidak mutate anggaran/pembayaran. |
| HORTIUSE | Sumber daya produksi. | Kamera, kendaraan, studio, alat. | HORTIFLOW tidak mengelola reservasi/serah-terima. |
| HORTIBASE | Governance/observability DB. | Schema health/controlled admin. | Tidak bypass workflow/approval. |

## 17.1 Integration Contract Matrix

| System | Direction | Contract | Trigger | Failure/Fallback |
| --- | --- | --- | --- | --- |
| HORTICORE | IN | OAuth2 userinfo/system access | Login/action | Fail closed; health alert |
| HORTIOK | IN | Employee/unit API/event | View/assignment + change | Historical snapshot; block invalid new assignment |
| HORTISPACE | IN/OUT | Source ref API + publication event | Link/after publish | Reference degraded; no blind binary duplication |
| HORTIZEN | OUT/IN | Publish API + reconciliation | Approved job/live change | Retry/DLQ/manual; detect direct live edit |
| HORTIPEDIA | IN | Knowledge reference API | Source search/snapshot | Warn stale; no direct write |
| HORTIVISION | IN | Indicator snapshot API | Claim snapshot | Snapshot + freshness warning |
| HORTICARE | IN | Aggregated topic feed | Scheduled | Reject personal identifiers |
| HORTISIGN | OUT/IN | Formal sign request/status | Conditional | Editorial approval stays HORTIFLOW |
| HORTIFIN | OUT/IN | Cost/SPJ reference | Request/status | No financial mutation |
| HORTIUSE | OUT/IN | Resource request/status | Production need | No reservation mutation |

# 18. Database dan Data Model

Prinsip utama: reuse before duplicate. HORTIFLOW hanya membuat tabel baru untuk state dan transaksi content operations yang belum mempunyai rumah sah. Data master lintas ekosistem dibaca melalui kontrak yang disetujui; snapshot disimpan hanya untuk histori dan provenance.

Gambar 18-1. Logical ERD core HORTIFLOW (target).

## 18.1 Tabel Existing yang Diutamakan

| Tabel | Owner | Mode | Pemanfaatan | Fallback |
| --- | --- | --- | --- | --- |
| horticore.users | HORTICORE | Read | Actor identity/audit reference. | Fail closed untuk authenticated action. |
| horticore.system_access | HORTICORE | Read | Gate system_code=hortiflow. | No access; admin diagnostic. |
| horticore.systems | HORTICORE | Read | Registry domain/status. | Validated config bootstrap. |
| horticore.workload_credentials | HORTICORE | Verify | Service-to-service capability. | Integration disabled. |
| master.pegawai | HORTIOK/master owner | Read | Assignee/reviewer/approver/attribution. | Fail-loud; no local master. |
| master.satuan_kerja | HORTIOK/master owner | Read | Unit/hierarchy/report scope. | Fail-loud. |
| master.komoditas | Master owner | Read | Taxonomy/topik. | Free tag + reconciliation queue. |
| master.varietas | Master owner | Read | Taxonomy/source reference. | Free tag + reconciliation queue. |
| master.kelompok_komoditas | Master owner | Read | Grouping/report. | Tidak memblokir intake. |

## 18.2 Tabel Baru per Fase

| Kelompok | MVP P0 | P1/P2 |
| --- | --- | --- |
| Core | campaigns, content_requests, content_packages, content_briefs, content_tags | content_package_versions bila dibutuhkan |
| Orchestration | assignments, workflow_versions, workflow_instances, workflow_tasks | delegations advanced, SLA policies |
| Editorial/source | content_items, content_versions, channel_variants, claims, content_sources, claim_verifications | semantic embeddings, source change watcher |
| Asset/rights | assets, asset_versions, asset_rights | asset_renditions, consent_records terpisah, brand_templates |
| Review/approval | review_findings, approval_manifests, approval_actions | advanced appointment/delegation |
| Publication | channel_accounts, publication_plans, publication_jobs, external_posts, publication_proofs | publication_attempts, adapters, metric import |
| Analytics/archive | audit_events, archive_packages, outbox_events, inbox_events, idempotency_keys | metric_definitions, metric_snapshots, scorecards, webhook_deliveries, legal hold advanced |

## 18.3 Data Dictionary Core

| Field | Type | Constraint | Class | Purpose |
| --- | --- | --- | --- | --- |
| content_packages.id | uuid | PK, not null | INTERNAL | Aggregate identity |
| content_packages.package_number | varchar(32) | unique, not null | INTERNAL | Human reference |
| content_packages.owner_pegawai_id | uuid | reference master.pegawai | INTERNAL | Owner |
| content_packages.classification | enum | valid classification | RESTRICTED | Access scope |
| content_packages.row_version | integer | >=1 | INTERNAL | Optimistic concurrency |
| content_versions.body_json | jsonb/text | not null | By package | Version content |
| content_versions.checksum | char(64) | unique item/version | INTERNAL | Integrity |
| claims.normalized_value | jsonb | conditional | By claim | Normalized value/unit/date/name |
| content_sources.external_ref | text | provider + stable id/url | By source | Provenance |
| asset_versions.object_key | text | unique, not null | RESTRICTED | Private storage pointer |
| asset_versions.sha256 | char(64) | not null, indexed | INTERNAL | Dedupe/integrity |
| asset_rights.valid_until | timestamptz | nullable | RESTRICTED | Publish guard |
| approval_manifests.manifest_hash | char(64) | unique, not null | INTERNAL | Approval binding |
| approval_actions.decision | enum | valid decision | INTERNAL | Decision |
| publication_jobs.idempotency_key | varchar(128) | unique per provider/account/action | INTERNAL | Duplicate guard |
| external_posts.url | text | provider validation | PUBLIC/INTERNAL | Published location |
| audit_events.before_hash/after_hash | char(64) | nullable by action | RESTRICTED | Tamper evidence |

## 18.4 Constraints dan Index

UUID PK; timestamptz; effective dating untuk policy/config; row_version untuk object mutable.

Unique: package_number, manifest_hash, provider+external_id, publication idempotency key, active version per object.

Check: valid state, nonnegative metric, valid period, reason wajib pada reject/hold/override.

No cascade delete pada package/version/approval/publication/audit/rights/archive.

Index: status+due_at, owner+status, campaign+period, FTS title/body, external source ref, asset hash, rights expiry, external ID/URL, correlation ID.

Row/data scope enforcement untuk unit, assignment, classification, campaign, auditor.

# 19. API, Event, dan Interoperabilitas

| Resource | Endpoint contoh |
| --- | --- |
| Permintaan | GET/POST /api/v1/content-requests; POST /{id}/triage |
| Kampanye | GET/POST/PATCH /api/v1/campaigns |
| Paket | GET/POST/PATCH /api/v1/content-packages; POST /{id}/transition |
| Brief | GET/PUT /api/v1/content-packages/{id}/brief |
| Klaim/Sumber | /claims, /sources, /claims/{id}/verify |
| Konten/Versi | /content-items, /versions, /compare |
| Varian | /channel-variants, /validate |
| Aset | /assets, /versions, /renditions, /rights |
| Task/Review | /tasks, /findings, /findings/{id}/resolve |
| Approval | /approval-manifests, /approval-actions |
| Publikasi | /publication-plans, /jobs, /proofs, /withdraw |
| Metrik | /metric-snapshots, /scorecards |
| Arsip | /archive-packages, /legal-holds |
| Search | GET /api/v1/search?q=&filters= |
| Internal integration | /api/internal/v1/* dengan workload credential |

## 19.1 API Guardrails

Versioned OpenAPI contract.

Idempotency-Key untuk create/transition/publish/retry.

If-Match/row_version untuk optimistic concurrency.

Pagination/filter/sort/field selection/rate limit.

No raw secret/token dalam response/log.

Provider error dinormalisasi tanpa kehilangan diagnostic reference.

## 19.2 Event Catalog Minimum

| Event | Dir | Payload minimum | Dedupe key |
| --- | --- | --- | --- |
| hortiflow.content.approved | OUT | package_id, manifest_id/hash, type, risk, classification, approved_at, actor_ref, variants[] | package_id+manifest_hash |
| hortiflow.publication.ready | OUT | job_id, provider, account_ref, scheduled_at, manifest_hash, variant_ref, asset_refs[] | job_id |
| hortiflow.publication.published | OUT | job_id, external_id, url, published_at, proof_ref, manifest_hash | provider+external_id |
| hortiflow.publication.withdrawn | OUT | external_post_id, reason_code, authority_ref, withdrawn_at, provider_result | external_post_id+withdrawn_at |
| hortiok.employee.changed | IN | pegawai_id, changed_fields, effective_at, active, unit_id | provider_event_id |
| hortispace.source.changed | IN | source_ref, version, classification, changed_at | provider_event_id |
| hortizen.content.changed | IN | external_id, live_version, changed_by, changed_at, checksum | provider_event_id |

Delivery semantics: at-least-once; consumer wajib idempotent. Outbox ditulis dalam transaksi domain yang sama; delivery async dengan exponential backoff. DLQ menghasilkan operational task. Integrasi kritis mempunyai scheduled reconciliation.

# 20. Storage dan Media Processing

| Area | Requirement |
| --- | --- |
| Object storage | Private bucket/container; no public-by-default; object versioning sesuai policy. |
| Upload | Presigned/resumable untuk file besar; progress; cancel/resume; checksum. |
| Security | MIME + magic-byte, antivirus, quarantine, deny active content sesuai policy. |
| Preview | Generate safe preview/proxy; signed URL short TTL; no direct object key exposure. |
| Rendition | Transform manifest berisi source hash, profile, codec/size/ratio, output hash. |
| Lifecycle | Hot/warm/archive tier; derived proxy dapat diregenerate bila policy mengizinkan. |
| Metadata | EXIF/location stripping policy untuk publikasi; original dapat disimpan restricted bila diperlukan. |
| Backup/DR | Object manifest/version included dalam restore drill. |

# 21. Keamanan, Privasi, Hak, dan AI

| Kontrol | Requirement |
| --- | --- |
| Classification | PUBLIC, INTERNAL, RESTRICTED, CONFIDENTIAL, EMBARGOED. |
| Least privilege | Capability + assignment + scope + state + risk + appointment. |
| Sensitive data | Purpose, masking, access reason, export guard, audit. |
| Rights/consent | Scope, channel, purpose, expiry, evidence, withdrawal/takedown. |
| Approval integrity | Manifest hash, step-up, receipt, no post-approval mutation. |
| Publication integrity | Idempotency, account confirmation, preview, schedule/embargo guard. |
| Audit | Append-only, time-synced, correlation ID, tamper evidence. |
| Break-glass | Time-bound, reason, approval, alert, post-review. |
| Incident | Credential revoke, publication freeze, takedown, evidence preservation. |

## 21.1 Threat Model Minimum

| Threat | Scenario | Control utama |
| --- | --- | --- |
| Spoofing | Session/token dicuri; publisher palsu. | PKCE, HttpOnly, step-up/MFA policy, vault, revoke. |
| Tampering | Versi/aset berubah setelah approval. | Immutable version, manifest hash, invalidation. |
| Repudiation | Aktor menyangkal keputusan. | Receipt hash, time sync, append-only audit. |
| Information disclosure | Draft embargo/data pribadi bocor. | Scope/RLS, signed URL TTL, export guard, log redaction. |
| DoS | Upload/retry memenuhi worker/storage. | Quota, queue, rate limit, backpressure, circuit breaker. |
| Elevation of privilege | Admin teknis menjadi approver. | Capability separation, appointment, recertification. |
| SSRF/malicious file | Source URL/file menyerang host. | URL guard, sandbox, scan, no active content. |
| Fake proof/metric | Bukti/metrik dimanipulasi. | Provider verification, checksum, maker-checker, anomaly. |

## 21.2 AI Governance

| Use case | Boleh | Guardrail |
| --- | --- | --- |
| Draft/outline/title | Ya | Human review; provenance. |
| Grammar/readability | Ya | Tidak mengubah fakta/kutipan tanpa flag. |
| Alt text/transcript | Ya | Human accessibility review. |
| Claim inconsistency | Ya | Signal, bukan penetapan kebenaran. |
| Asset generation | Kondisional | Label/provenance, rights, policy, review. |
| Publish/approval | Tidak | AI tidak menjadi final approver/publisher. |
| Sensitive data | Kondisional | Provider assessment, DPA/terms, minimization/redaction. |
| Performance insight | Ya | Data period, caveat, metric definition jelas. |

# 22. Kebutuhan Nonfungsional dan Capacity

| Area | Target baseline |
| --- | --- |
| Availability | 99,5% bulanan di luar maintenance [PLANNING ASSUMPTION]. |
| Performance | P95 halaman/API umum <2,5 detik pada beban target; upload async. |
| Reliability | Outbox/retry/idempotency/optimistic lock. |
| Backup | DB PITR sesuai baseline; object versioning; restore drill. |
| DR | RPO/RTO disahkan dan diuji sebelum produksi. |
| Accessibility | WCAG 2.2 AA UI; output accessibility masuk quality gate. |
| Observability | Health, readiness, metrics, logs, trace/correlation. |
| Privacy | Data inventory, purpose, retention, access review, incident. |
| Maintainability | Modular monolith, typed contracts, migration gates, test pyramid. |

## 22.1 Planning Assumptions untuk Load Test

| Parameter | Assumption | Target/test |
| --- | --- | --- |
| Named users | 150; peak concurrent 30 | Load 2x peak web/API |
| Requests/packages | 250 request; 120 package/bulan | List/search P95 <2.5s |
| Concurrent editors | 10; 3 same package | No data loss on conflict |
| Photo/design upload | ≤25 MB photo; ≤200 MB design | Direct/resumable + async scan |
| Video upload | ≤5 GB/file | Resumable; resume network interruption |
| Publication jobs | ≤100/jam peak | No duplicate; provider rate respected |
| Audit events | ≤2 juta/tahun | Partition threshold/review |
| Search corpus | 100k package/version/asset metadata | Scoped P95 <2.5s |

Semua angka capacity adalah [PLANNING ASSUMPTION] dan harus dikalibrasi dengan DISC-05; bukan volume aktual BRMP Hortikultura.

BAGIAN IV

DELIVERY, OPERASI & KELANGSUNGAN

Bagaimana HORTIFLOW diuji, diluncurkan, dioperasikan, diukur, dan dikembangkan secara aman.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 23. Pelaporan, Analitik, dan Measurement Plan

Throughput dan cycle time per type/campaign/unit/risk.

Aging, blocked time, review turnaround, approval turnaround.

Return reason dan repeat finding.

Source, rights, accessibility readiness.

Publication success/failure/retry/manual fallback.

Performance per channel/format/theme/commodity/campaign/time.

Archive completeness, rights expiry, legal hold.

Contribution digunakan untuk capacity planning, bukan ranking individual tanpa konteks.

## 23.1 Measurement Guardrails

Provider metric disimpan dengan definition/version.

Angka antarplatform tidak dibandingkan tanpa normalisasi yang dapat dijelaskan.

Telemetry meminimalkan data pribadi dan menghormati scope/classification.

Setiap KPI memiliki baseline period, exclusion, owner, dan action jika target gagal.

# 24. Migrasi, Cutover, dan Decommission

| Workstream | Aktivitas | Acceptance |
| --- | --- | --- |
| Inventory | Folder, platform, akun kanal, template, aset, arsip, approval evidence, owner, classification. | ≥95% sumber aktif terinventaris; unknown owner di exception register. |
| Mapping | Folder/item → request/package/campaign/asset/source/publication; field/taxonomy mapping. | Mapping rule disetujui. |
| Cleanse/dedupe | Normalize nama/tanggal/tag; checksum asset; duplicate package/post. | Duplicate report + resolution. |
| Rights/consent | Status VERIFIED/RESTRICTED/UNKNOWN/EXPIRED. | Unknown rights tidak auto-publish. |
| Pilot load | Import paket aktif + sampel arsip. | Count/checksum/relationship/search/access reconciliation. |
| Cutover | Freeze, final delta, access switch, smoke, rollback checkpoint. | Checklist signed. |
| Legacy | Read-only period, redirect/reference, retention, decommission. | No active dependency before shutdown. |

## 24.1 Reconciliation Threshold

| Check | Threshold |
| --- | --- |
| Record count | 100% accounted: imported/excluded with reason/failed. |
| File checksum | 100% imported binary match source checksum. |
| Orphan relationship | 0 orphan core relation. |
| Access scope | 0 restricted item visible unauthorized. |
| External post duplicate | 0 unresolved active duplicate. |
| Search sampling | ≥95% expected items found. |
| Rights unknown | 100% flagged; none auto-publish. |

# 25. Test Strategy dan Requirement Traceability

| Kelompok FR | Test IDs | Jenis | Coverage kritis |
| --- | --- | --- | --- |
| FR-001..006 | TC-INTAKE-001..012 | Unit/API/E2E/UAT | Quick intake, duplicate, triage, classification, request-info. |
| FR-007..017 | TC-PLAN-001..020 | Unit/E2E/UAT | Campaign, calendar, workload, brief, assignment, handoff. |
| FR-018..029 | TC-PROD-001..030 | Unit/Concurrency/Security/UAT | Version, claim/source, asset, scan, annotation, accessibility. |
| FR-030..037 | TC-REVIEW-001..030 | Unit/E2E/AuthZ/UAT | Finding, gates, manifest, decision, invalidation, delegation, fast-track. |
| FR-038..050 | TC-PUBLISH-001..035 | Integration/Chaos/E2E | Scheduling, manual/API publish, partial, correction, takedown, rights. |
| FR-051..060 | TC-ANALYTICS-001..020 | Contract/E2E/UAT | Metrics, scorecard, archive, search, reuse, audit. |
| FR-061..064 | TC-CROSS-001..020 | Unit/Security/UAT | Notification, config, integration health, AI governance. |

## 25.1 UAT/BAT Minimum

Berita kegiatan dari source HORTISPACE sampai published HORTIZEN dan archived.

Infografis dengan klaim angka HORTIVISION, review substansi, alt text, proof.

Video dengan rights/consent, upload resumable, rendition/proxy, transcript, partial publish.

Respons isu fast-track dengan authority, embargo, post-review, takedown simulation.

Cross-unit unauthorized access, delegasi expired, inactive employee, break-glass audit.

Provider outage, token expired, duplicate retry, restore backup, direct live edit reconciliation.

## 25.2 Release Gate

0 P0/P1 defect terbuka pada critical flow.

Published item memiliki approved manifest dan proof/waiver.

0 unauthorized cross-unit access pada test.

Backup restore berhasil.

Credential rotate/revoke diuji.

Audit event lengkap untuk keputusan material.

Accessibility critical flow memenuhi target.

SOP, runbook, quick guide, helpdesk tersedia.

# 26. Operational Readiness, Support, dan SLO

| Area | Owner target | Tanggung jawab |
| --- | --- | --- |
| Product | Penyebarluasan/Kehumasan | Prioritas, workflow, KPI, adoption, acceptance. |
| Business operations | Content Planner/Koordinator | Backlog, SLA, escalation, calendar. |
| Technical service | Tim Pengembangan/Operasi HORTICORE | Deployment, monitoring, incident, backup, performance. |
| Security/privacy | Tim/pejabat ditetapkan | Access, DPIA, secret, incident, audit review. |
| Archive/records | Arsiparis/Unit Kearsipan | JRA, legal hold, disposition, transfer. |
| Channel credentials | Account owner + security custodian | OAuth authorization, rotation, revoke, provider audit. |

## 26.1 Runbook Minimum

| Runbook | Isi minimum |
| --- | --- |
| Deployment/rollback | Precheck, migration, feature flag, health, smoke, rollback checkpoint. |
| Provider outage | Circuit breaker, retry budget, manual fallback, communication, reconciliation. |
| Credential incident | Freeze publish, revoke/rotate, scope review, provider contact, evidence. |
| Wrong publication | Stop/withdraw/correct, authority, proof, audience note, postmortem. |
| Data/privacy incident | Containment, access log, notification per policy, preservation. |
| Backup/restore | DB PITR, object manifest/version, restore test, RPO/RTO evidence. |
| Queue/DLQ | Identify stuck job, idempotent replay, prevent duplicate, close operational task. |

## 26.2 SLO/Alert Minimum

| SLO/Alert | Trigger | Action |
| --- | --- | --- |
| Availability | 99.5% monthly | Error budget review; freeze risky changes if exhausted. |
| Failed publication | P0 scheduled job failed >15 min | Page publisher/on-call; fallback/reconcile. |
| Queue lag | P95 lag >10 min atau critical DLQ >0 | Investigate worker/provider. |
| Rights expiry | 30/14/7 hari sebelum expiry asset aktif | Notify owner; block future publish at expiry. |
| Credential expiry/revoke | Before expiry/unauthorized error | Rotate/re-authorize; freeze adapter. |
| Archive incomplete | PUBLISHED >7 days not archived | Task owner/archivist. |

# 27. Risk, Assumption, Dependency, dan Decision Log

| ID | Risiko | P | I | Score | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | Scope creep menjadi drive/CMS/design tool | 4 | 4 | 16 High | Enforce non-goals; MVP gate | Product |
| R-02 | Workflow terlalu birokratis | 4 | 4 | 16 High | Risk-based template; usability/KPI | Product |
| R-03 | Kualitas master/integrasi rendah | 3 | 5 | 15 High | Contract, data quality, fail-loud | Architecture |
| R-04 | Hak/consent tidak jelas | 4 | 5 | 20 Critical | Rights inventory, block/waiver/takedown | Legal/Privacy |
| R-05 | Token kanal disalahgunakan | 3 | 5 | 15 High | Vault, least scope, rotation, audit | Security |
| R-06 | Biaya storage/video meningkat | 4 | 3 | 12 Medium | Sizing, lifecycle, proxy, archive tier | Technical |
| R-07 | Provider API berubah/ditolak | 4 | 3 | 12 Medium | Manual fallback, adapter isolation | Integration |
| R-08 | Adopsi rendah; kembali ke chat | 4 | 4 | 16 High | Quick intake, champions, adoption metric | Product |

## 27.1 Decision Log

| DEC | Keputusan | Status | Owner | Due | Dampak jika tertunda |
| --- | --- | --- | --- | --- | --- |
| DEC-01 | Port/deployment topology | OPEN | Technical | Before foundation | Registry/build blocked |
| DEC-02 | Approval authority per risk/type/unit | OPEN | Business sponsor | Before workflow build | Route/permission belum final |
| DEC-03 | Consent/lawful basis/rights policy | OPEN | Legal/Privacy | Before asset publish | Publication risk |
| DEC-04 | JRA/retention/SRIKANDI handoff | OPEN | Archive/Legal | Before archive production | Disposition invalid |
| DEC-05 | MVP channel list/account ownership | OPEN | Product/Channel | Before UAT | Scope/credential unclear |
| DEC-06 | Object storage technology/budget | OPEN | Technical/Management | Before asset implementation | Capacity risk |
| DEC-07 | AI provider/data boundary | DEFERRED P2 | Product/Security | Before AI phase | AI remains disabled |

# 28. MVP Scope dan Roadmap Delivery

| Milestone | Durasi indikatif | Deliverable | Exit criteria |
| --- | --- | --- | --- |
| M0 Discovery & Decisions | 2–4 minggu | DISC-01..07, as-is/to-be, authority, policy, sizing, wireframe. | Discovery gate signed. |
| M1 Foundation | 2–3 minggu | Workspace, SSO, registry, schema, capability, audit, storage spike, CI/CD. | Login/access/health/migration pass. |
| M2 Intake & Planning | 3–4 minggu | Request, triage, campaign, package, brief, assignment, My Work/Flow Board. | E2E intake→assigned UAT. |
| M3 Production & Sources | 4–5 minggu | Editorial version, claim/source, asset upload/version/rights, annotation. | Production/data/security tests pass. |
| M4 Review & Approval | 3–4 minggu | Gate, finding, manifest, approval, invalidation, mobile inbox. | Approval integrity UAT/security pass. |
| M5 Publication & Archive | 3–4 minggu | Calendar, manual package, proof, partial/correction/takedown minimum, archive/search. | Intake→published→archived E2E. |
| M6 Pilot & Hardening | 4 minggu | Migration sample, UAT/BAT, perf, accessibility, security, runbook, training. | Pilot go-live gate. |
| M7 P1 Integration | Incremental | HORTIZEN API, HORTISPACE ref, official channel adapters, metrics/rendition. | Per-adapter contract/audit. |

## 28.1 MVP Scope Lock

| In scope MVP P0 | Deferred |
| --- | --- |
| SSO/system access/capability; basic appointment. | Direct publishing ke kanal eksternal selain pilot HORTIZEN. |
| Quick intake, triage, campaign minimal, package, brief, assignment, task. | Advanced campaign optimization/predictive scheduling. |
| Editorial versioning, claim/source, asset upload/version, rights minimum. | Full design/video editor dan real-time collaborative editing kompleks. |
| Review finding, quality gate, manifest, approval, invalidation. | AI generation/analysis production-scale. |
| Publication package manual, calendar, proof, URL/ID, partial status. | Advanced social insight normalization. |
| Archive package, search, audit, notification, basic process reports. | Bulk migration seluruh arsip historis. |

BAGIAN V

LAMPIRAN

Traceability, data, referensi, dan glosarium untuk implementasi dan audit.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# Lampiran A. Requirement–Module–Test Traceability

| Requirement | Kelompok | Priority | Test family |
| --- | --- | --- | --- |
| HFL-FR-001 | MI - Intake & Ideasi | P0 | TC-INTAKE-* |
| HFL-FR-002 | MI - Intake & Ideasi | P0 | TC-INTAKE-* |
| HFL-FR-003 | MI - Intake & Ideasi | P1 | TC-INTAKE-* |
| HFL-FR-004 | MI - Intake & Ideasi | P1 | TC-INTAKE-* |
| HFL-FR-005 | MI - Intake & Ideasi | P0 | TC-INTAKE-* |
| HFL-FR-006 | MI - Intake & Ideasi | P0 | TC-INTAKE-* |
| HFL-FR-007 | MII - Perencanaan Editorial & Kampanye | P0 | TC-PLAN-* |
| HFL-FR-008 | MII - Perencanaan Editorial & Kampanye | P0 | TC-PLAN-* |
| HFL-FR-009 | MII - Perencanaan Editorial & Kampanye | P0 | TC-PLAN-* |
| HFL-FR-010 | MII - Perencanaan Editorial & Kampanye | P1 | TC-PLAN-* |
| HFL-FR-011 | MII - Perencanaan Editorial & Kampanye | P1 | TC-PLAN-* |
| HFL-FR-012 | MIII - Brief & Orkestrasi Pekerjaan | P0 | TC-PLAN-* |
| HFL-FR-013 | MIII - Brief & Orkestrasi Pekerjaan | P0 | TC-PLAN-* |
| HFL-FR-014 | MIII - Brief & Orkestrasi Pekerjaan | P0 | TC-PLAN-* |
| HFL-FR-015 | MIII - Brief & Orkestrasi Pekerjaan | P1 | TC-PLAN-* |
| HFL-FR-016 | MIII - Brief & Orkestrasi Pekerjaan | P0 | TC-PLAN-* |
| HFL-FR-017 | MIII - Brief & Orkestrasi Pekerjaan | P1 | TC-PLAN-* |
| HFL-FR-018 | MIV - Produksi Editorial | P0 | TC-PROD-* |
| HFL-FR-019 | MIV - Produksi Editorial | P0 | TC-PROD-* |
| HFL-FR-020 | MIV - Produksi Editorial | P0 | TC-PROD-* |
| HFL-FR-021 | MIV - Produksi Editorial | P0 | TC-PROD-* |
| HFL-FR-022 | MIV - Produksi Editorial | P1 | TC-PROD-* |
| HFL-FR-023 | MIV - Produksi Editorial | P0 | TC-PROD-* |
| HFL-FR-024 | MV - Produksi Visual & Multimedia | P0 | TC-PROD-* |
| HFL-FR-025 | MV - Produksi Visual & Multimedia | P0 | TC-PROD-* |
| HFL-FR-026 | MV - Produksi Visual & Multimedia | P0 | TC-PROD-* |
| HFL-FR-027 | MV - Produksi Visual & Multimedia | P0 | TC-PROD-* |
| HFL-FR-028 | MV - Produksi Visual & Multimedia | P1 | TC-PROD-* |
| HFL-FR-029 | MV - Produksi Visual & Multimedia | P0 | TC-PROD-* |
| HFL-FR-030 | MVI - Quality Control & Persetujuan | P0 | TC-REVIEW-* |
| HFL-FR-031 | MVI - Quality Control & Persetujuan | P0 | TC-REVIEW-* |
| HFL-FR-032 | MVI - Quality Control & Persetujuan | P0 | TC-REVIEW-* |
| HFL-FR-033 | MVI - Quality Control & Persetujuan | P0 | TC-REVIEW-* |
| HFL-FR-034 | MVI - Quality Control & Persetujuan | P0 | TC-REVIEW-* |
| HFL-FR-035 | MVI - Quality Control & Persetujuan | P0 | TC-REVIEW-* |
| HFL-FR-036 | MVI - Quality Control & Persetujuan | P1 | TC-REVIEW-* |
| HFL-FR-037 | MVI - Quality Control & Persetujuan | P1 | TC-REVIEW-* |
| HFL-FR-038 | MVII - Publikasi & Diseminasi | P0 | TC-PUBLISH-* |
| HFL-FR-039 | MVII - Publikasi & Diseminasi | P0 | TC-PUBLISH-* |
| HFL-FR-040 | MVII - Publikasi & Diseminasi | P1 | TC-PUBLISH-* |
| HFL-FR-041 | MVII - Publikasi & Diseminasi | P0 | TC-PUBLISH-* |
| HFL-FR-042 | MVII - Publikasi & Diseminasi | P0 | TC-PUBLISH-* |
| HFL-FR-043 | MVII - Publikasi & Diseminasi | P1 | TC-PUBLISH-* |
| HFL-FR-044 | MVII - Publikasi & Diseminasi | P1 | TC-PUBLISH-* |
| HFL-FR-045 | MVIII - Aset Digital & Tata Kelola Merek | P0 | TC-PUBLISH-* |
| HFL-FR-046 | MVIII - Aset Digital & Tata Kelola Merek | P1 | TC-PUBLISH-* |
| HFL-FR-047 | MVIII - Aset Digital & Tata Kelola Merek | P1 | TC-PUBLISH-* |
| HFL-FR-048 | MVIII - Aset Digital & Tata Kelola Merek | P1 | TC-PUBLISH-* |
| HFL-FR-049 | MVIII - Aset Digital & Tata Kelola Merek | P1 | TC-PUBLISH-* |
| HFL-FR-050 | MVIII - Aset Digital & Tata Kelola Merek | P0 | TC-PUBLISH-* |
| HFL-FR-051 | MIX - Analitik & Evaluasi | P1 | TC-ARCH-* |
| HFL-FR-052 | MIX - Analitik & Evaluasi | P1 | TC-ARCH-* |
| HFL-FR-053 | MIX - Analitik & Evaluasi | P1 | TC-ARCH-* |
| HFL-FR-054 | MIX - Analitik & Evaluasi | P0 | TC-ARCH-* |
| HFL-FR-055 | MIX - Analitik & Evaluasi | P2 | TC-ARCH-* |
| HFL-FR-056 | MX - Arsip & Audit | P0 | TC-ARCH-* |
| HFL-FR-057 | MX - Arsip & Audit | P0 | TC-ARCH-* |
| HFL-FR-058 | MX - Arsip & Audit | P1 | TC-ARCH-* |
| HFL-FR-059 | MX - Arsip & Audit | P1 | TC-ARCH-* |
| HFL-FR-060 | MX - Arsip & Audit | P0 | TC-ARCH-* |
| HFL-FR-061 | Lintas Modul | P0 | TC-CROSS-* |
| HFL-FR-062 | Lintas Modul | P1 | TC-CROSS-* |
| HFL-FR-063 | Lintas Modul | P1 | TC-CROSS-* |
| HFL-FR-064 | Lintas Modul | P2 | TC-CROSS-* |

# Lampiran B. Data Retention & Classification Baseline

| Data/Object | Default classification | Retention baseline | Catatan |
| --- | --- | --- | --- |
| Draft content | INTERNAL/EMBARGOED | Lifecycle + policy/JRA | Embargo tidak boleh public URL. |
| Published content | PUBLIC | Archive/JRA | Maintain correction history. |
| Identity/assignment snapshot | INTERNAL | Lifecycle + archive evidence | Minimalkan atribut. |
| Consent/rights evidence | RESTRICTED | Rights/JRA policy | Terkait scope/purpose/expiry. |
| Channel credential metadata | CONFIDENTIAL | Until revoked + audit policy | Raw secret berada vault. |
| Audit events | RESTRICTED | Audit/JRA | Append-only; controlled access. |
| Publication proof | INTERNAL/RESTRICTED | Archive/JRA | Bukti URL/ID/screenshot/checksum. |
| Metric snapshot | INTERNAL | Analytic retention policy | Provider definition/version. |

# Lampiran C. Referensi Utama

| Referensi | Lokasi/keterangan |
| --- | --- |
| Baseline internal | HORTICORE Ecosystem PRD dan API Documentation — verifikasi runtime terbaru sebelum implementasi. |
| Perpres 95/2018 | https://peraturan.bpk.go.id/Details/96913/perpres-no-95-tahun-2018 |
| Perpres 132/2022 | https://peraturan.bpk.go.id/Details/233483/perpres-no-132-tahun-2022 |
| Perpres 82/2023 | https://peraturan.bpk.go.id/Details/273981/perpres-no-82-tahun-2023 |
| Perpres 39/2019 | https://peraturan.bpk.go.id/Details/106488/perpres-no-39-tahun-2019 |
| UU 14/2008 | https://peraturan.bpk.go.id/Details/39047/uu-no-14-tahun-2008 |
| UU 27/2022 | https://peraturan.bpk.go.id/Details/229798/uu-no-27-tahun-2022 |
| UU 28/2014 | https://peraturan.bpk.go.id/Details/38690/uu-no-28-tahun-2014 |
| PermenPANRB 29/2011 | https://peraturan.bpk.go.id/Details/132870/permen-pan-rb-no-29-tahun-2011 |
| PermenPANRB 30/2011 | https://peraturan.bpk.go.id/Details/132871/permen-pan-rb-no-30-tahun-2011 |
| PermenPANRB 31/2011 | https://peraturan.bpk.go.id/Details/132873/permen-pan-rb-no-31-tahun-2011 |
| PermenPANRB 55/2011 | https://peraturan.bpk.go.id/Details/132885/permen-pan-rb-no-55-tahun-2011 |
| PermenPANRB 82/2012 | https://jdih.menpan.go.id/dokumen-hukum/peraturan-menteri-pendayagunaan-aparatur-negara-dan-reformasi-birokrasi-nomor-82-tahun-2012-tentang-290 |
| PermenPANRB 83/2012 | https://jdih.menpan.go.id/dokumen-hukum/peraturan-menteri-pendayagunaan-aparatur-negara-dan-reformasi-birokrasi-nomor-83-tahun-2012-tentang-291 |
| WCAG 2.2 | https://www.w3.org/TR/WCAG22/ |
| OWASP ASVS | https://owasp.org/www-project-application-security-verification-standard/ |

Regulasi spesifik kehumasan pada Lampiran C diverifikasi berstatus berlaku pada regulatory cut-off 9 September 2026 melalui JDIH Kementerian PANRB dan/atau Database Peraturan BPK.

# Lampiran D. Glosarium

| Istilah | Definisi |
| --- | --- |
| Paket Konten | Aggregate root yang mengikat satu topik dan seluruh lifecycle. |
| Permintaan Konten | Usulan awal sebelum menjadi Paket Konten. |
| Narasi Induk | Pesan/narasi utama sebelum adaptasi kanal. |
| Varian Kanal | Adaptasi konten untuk kanal/format tertentu. |
| Klaim | Pernyataan faktual yang dapat diverifikasi. |
| Snapshot Sumber | Representasi sumber pada waktu tertentu untuk provenance/histori. |
| Quality Gate | Tahap review dengan kriteria dan role tertentu. |
| Manifest Persetujuan | Daftar immutable versi/hash yang disetujui. |
| Publication Job | Unit eksekusi publikasi. |
| Rekam Publikasi | Representasi item aktual pada kanal. |
| Paket Arsip | Kumpulan manifest, keputusan, proof, rights, audit, metadata. |
| Idempotency | Request ulang tidak menghasilkan transaksi/post ganda. |
| Embargo | Larangan publikasi sebelum waktu/kondisi tertentu. |
| Legal Hold | Penahanan disposition karena kebutuhan hukum/audit/investigasi. |
| Fast-track | Jalur percepatan terkontrol untuk kondisi tertentu; tidak menghilangkan akuntabilitas. |

Catatan Implementasi Dokumen ini menetapkan baseline produk dan target architecture, bukan bukti bahwa seluruh dependency/runtime sudah tersedia. Sebelum coding atau go-live, item [NEEDS BUSINESS DECISION], [NEEDS LEGAL REVIEW], dan [NEEDS RUNTIME VERIFICATION] yang menjadi gate fase terkait harus ditutup atau memiliki keputusan exception yang sah.